SKIIP

Project Progress Update

April 2026

# Where We Are

We are pleased to share that SKIIP has reached a significant milestone. The core product is built, working, and has been validated end-to-end. We are currently in the final stretch before launch — approximately 80–85% through the project journey.

The foundation is solid: buyers can sign up, browse, and pay; vendors can manage their stores and fulfil orders; admins have the tools they need to monitor and manage the platform. The critical systems — payments, order management, and real-time updates — are all live and functioning.

## Overall Progress

80–85% Complete

Core product built • End-to-end tested • Final launch hardening underway

# What Is Complete

The full buyer-to-vendor-to-admin loop is working. Here is a summary of what has been built and verified:

| Feature / Area | Status |
| --- | --- |
| Buyer sign-up and login | ✓ Complete |
| Buyer cart and checkout | ✓ Complete |
| Stripe payment integration | ✓ Complete |
| Order tracking with live updates | ✓ Complete |
| Vendor dashboard and order management | ✓ Complete |
| Vendor Stripe onboarding | ✓ Complete |
| Admin dashboard and metrics | ✓ Complete |
| Admin refund capability | ✓ Complete |
| Automated notifications (email / WhatsApp) | ✓ Complete |
| Full audit logging | ✓ Complete |
| Security and data integrity | ✓ Complete |

# What Remains Before Launch

The remaining work is focused on hardening, testing, and operational readiness — not new feature development. The core product is done. What we are completing now ensures it is safe and reliable for real payments and real customers.

- Final security and auth review across all user roles

- End-to-end payment and payout verification in live mode

- Automated smoke test suite for deployed environments

- Operational monitoring and alerting setup

- Launch checklist completion and go-live sign-off

# What Comes Next: Your Priorities

Once the MVP launches, the roadmap opens up. With the core product stable, we can turn our full attention to the improvements and features that matter most to you.

This is the phase where client-driven priorities take centre stage. Examples of what can be addressed after launch:

- UI / UX refinements — visual polish, layout improvements, better mobile experience

- Frontend tweaks — adjusting flows, copy, and interactions based on real user feedback

- Buyer-facing improvements — order history, profile management, account features

- Vendor tooling — better search, filtering, and reporting as order volume grows

- Analytics and reporting — richer dashboards and financial summaries

- Social login — Google and Apple SSO for buyers

- Multi-event expansion — scaling the platform beyond the initial pilot model

- Any specific features or requests you want to prioritise

We will work with you to rank these after launch based on what delivers the most value. Nothing is locked in — this is your product, and the roadmap reflects your direction.

# In Summary

“The hard part is done. We have a working product that handles real payments, real orders, and real users. What remains is making sure the launch is smooth — and then building on what you want most.”

We are confident in where the project stands and excited for what comes next. If you have any questions or want to walk through anything in more detail, please do not hesitate to reach out.

Thank you for your continued trust and partnership.